SUPERSEDED: this document describes the original analyzer, before FrameCheck. The current proposal is docs/PROJECT_PROPOSAL.md.

GPU-Accelerated Ethereum

Transaction-Graph Analyzer

Project Work Bible

A Local, GPU-Accelerated Graph Analytics Pipeline for Ethereum Transaction Forensics

Database Management Systems — Course Project

Team: Vishey (Backend / GPU) & Partner (Frontend)

[Replace "Partner" with your teammate's name before submitting]

Version 1 — 8-Week Build Plan — August 2026

# Table of Contents

# 1. Problem Statement

Blockchain transactions form a directed graph of wallets connected by value transfers, and analyzing that graph is how illicit fund flows, wash-trading rings, and Sybil clusters get exposed. The tools available to do this sit at two extremes. Traditional CPU-bound graph databases such as Neo4j stall on multi-hop traversals once a transaction graph reaches even a few million edges. Commercial forensics platforms (Chainalysis, TRM Labs, Elliptic) solve the scale problem but are closed, expensive, and inaccessible to independent researchers, students, and small security teams.

RAPIDS cuGraph closes this gap without requiring custom CUDA kernel development: it exposes GPU-accelerated PageRank, Louvain community detection, and BFS traversal through a Python API deliberately designed to mirror pandas (cuDF) and NetworkX (cuGraph / nx-cugraph), so a workstation with a single consumer GPU can run graph algorithms that would otherwise require a cloud cluster or an expensive commercial license.

This project scopes that capability honestly. "GPU-accelerated" does not mean "trace the entire Ethereum ledger" — RAPIDS requires the working graph to fit in GPU VRAM, and this team's hardware ranges from 4GB to 8GB. The system is therefore built to analyze a bounded, reproducible subgraph — a named case-study address and its transaction neighborhood out to a fixed number of hops — rather than an unbounded slice of the chain. Its outputs (cluster labels, risk scores, alerts) are investigative leads for a human analyst to review, not legal determinations of fraud; this distinction is treated as a design constraint throughout, not a disclaimer bolted on afterward.

# 2. Objectives

## Primary Objectives

- Design and populate a relational schema (PostgreSQL) modeling Ethereum on-chain data, GPU-analytics run metadata, and forensic output, normalized and keyed per the project's ER diagram (18 entities, 30 relationships).

- Build a data ingestion pipeline that pulls a bounded, reproducible transaction subgraph — one case-study address plus its neighborhood out to a fixed hop count — from a public source (Google BigQuery's public Ethereum dataset or the Etherscan API) into the relational schema.

- Export a defined snapshot to Parquet and load it into GPU memory via cuDF, constructing a cuGraph-compatible CSR graph object.

- Execute GPU-accelerated PageRank, Louvain community detection, and BFS traversal on the loaded graph, persisting results back to the relational schema (VERTEX_METRIC, CLUSTER, CLUSTER_MEMBER, ALERT) so every run is versioned and comparable.

- Expose processed results through a small API layer so the frontend never touches the GPU or the database directly — only the API contract.

- Build an interactive visualization dashboard that renders the transaction network, highlighting hub wallets, detected clusters, and flagged patterns.

- Benchmark GPU-accelerated execution time against an equivalent CPU / NetworkX baseline on the same subgraph, producing real (not marketing) speedup numbers for this team's own hardware.

## Secondary / Forward-Looking Objectives

- Extend Sybil-cluster and wash-trading detection heuristics beyond the MVP's community-detection signal (shared funding sources, temporal co-activity, gas-price fingerprinting).

- Demonstrate applied understanding of DBMS principles — ER modeling, normalization, indexing, transactional integrity, and query optimization — alongside GPU-accelerated analytics, as the course this project is built for requires.

# 3. Existing System / Background

The current landscape of blockchain graph analysis spans general-purpose graph databases, commercial forensics platforms, and GPU-accelerated open-source libraries. This project positions itself relative to three existing systems.

## 3.1 Neo4j / Traditional Graph Databases

Neo4j and similar CPU-bound graph databases are mature, general-purpose, and well documented, but multi-hop traversal queries (the core operation for tracing fund flows) degrade sharply as graph size grows into the millions of edges — the exact scale a real transaction-forensics subgraph reaches quickly.

## 3.2 Commercial Forensics Platforms

Chainalysis, TRM Labs, and Elliptic operate at production scale with proprietary clustering heuristics and address-attribution databases built over years. They solve the scale and accuracy problem this project cannot fully replicate, but they are closed-source, expensive, and unavailable to independent researchers or students — the exact gap this project's local, open toolchain targets.

## 3.3 NetworkX (CPU Python)

NetworkX is the natural baseline: free, Python-native, and the library cuGraph deliberately mirrors. It is also single-threaded and memory-bound, becoming impractical somewhere in the tens-to-low-hundreds-of-thousands of edges on typical hardware — this project's CPU benchmark baseline in Objective 7.

## 3.4 RAPIDS cuGraph / cuDF

RAPIDS provides the GPU-accelerated graph engine this project builds on. As of the current release line, it requires an NVIDIA GPU of compute capability 7.0+ (Volta or newer — Pascal support was removed in the 24.02 release), CUDA 12 with driver 525.60.13+ or CUDA 13 with driver 580.65.06+, and (on Windows) a WSL2 Ubuntu install since WSL1 is unsupported. The nx-cugraph backend additionally lets existing NetworkX code run on GPU via a one-line backend switch, which is the fastest on-ramp for a team new to RAPIDS.

## 3.5 Comparative Summary

| System | Scope | Abstraction Level | Hardware Requirement | Relation to This Project |
| --- | --- | --- | --- | --- |
| Neo4j | General-purpose graph DB | Query language (Cypher) | CPU, any server | Baseline for why multi-hop CPU traversal doesn't scale |
| Chainalysis / TRM / Elliptic | Full blockchain forensics suite | Managed platform / SaaS | Cloud, proprietary | Production-grade benchmark this project cannot match, but motivates the accessibility gap |
| NetworkX | General-purpose graph library | Python API (CPU) | CPU, any machine | Direct API ancestor of cuGraph; used as the CPU benchmark baseline |
| RAPIDS cuGraph / cuDF | GPU-accelerated graph + dataframe library | Python API mirroring pandas/NetworkX | NVIDIA GPU, compute capability 7.0+ | Core engine this project is built on |

# 4. Proposed System Workflow

The system follows a linear pipeline from raw on-chain data to an interactive dashboard, with every intermediate artifact persisted so the pipeline can be re-run, audited, or partially replayed.

| Stage | Input | Process | Output |
| --- | --- | --- | --- |
| 1. Data Acquisition | Case-study address, hop count | Query BigQuery public Ethereum dataset or Etherscan API for the bounded neighborhood | Raw transaction / transfer records |
| 2. Relational Storage | Raw records | Insert into PostgreSQL per the ER schema (WALLET, TRANSACTION, TOKEN_TRANSFER, BLOCK, LABEL) | Normalized relational tables |
| 3. Snapshot Export | Relational tables | Query and export a defined block range to Parquet | GRAPH_SNAPSHOT Parquet file |
| 4. GPU Memory Load | Parquet edge list | cuDF reads Parquet directly into GPU memory | cuDF DataFrame (COO edge list) |
| 5. Graph Construction | cuDF DataFrame | cuGraph.Graph() builds the CSR representation | cuGraph Graph object |
| 6. Algorithm Execution | CSR graph | Run PageRank, Louvain, and BFS via cuGraph | Per-vertex metrics, cluster assignments, paths |
| 7. Result Persistence | Algorithm output | Write back to VERTEX_METRIC / CLUSTER / CLUSTER_MEMBER / ALERT, tagged by ANALYSIS_RUN | Queryable, versioned results |
| 8. API Layer | Persisted results | REST endpoint(s) serialize results to JSON | JSON API responses |
| 9. Visualization | JSON API | Frontend renders the network graph, tables, and filters | Interactive dashboard |

## System Architecture Notes

- The GPU only ever holds a transient CSR copy of one snapshot. PostgreSQL is the durable source of truth — see the ER diagram (ER_Diagram_TransactionGraphAnalyzer.svg / schema_v2.dbml) for the full schema.

- The frontend never touches the GPU or the database directly — only the API layer. This means the partner doing frontend work does not need CUDA, WSL2, or RAPIDS installed at all (see Section 7.3).

- Every algorithm run is tagged by an ANALYSIS_RUN row, so results are reproducible and comparable across runs rather than overwritten in place.

- Scope is deliberately a bounded subgraph sized against the smaller GPU's VRAM budget (~4GB), not an unbounded slice of the chain — see Section 1.

- cuGraph's Louvain implementation expects an undirected, weighted graph; the directed transaction graph is symmetrized by summing both directions' value as edge weight — this decision is locked before Phase 3 begins (see Section 8.1).

# 5. DBMS Concepts Covered

The project is explicitly mapped against core DBMS coursework concepts, to make clear which parts of the system exercise database design versus GPU-analytics engineering.

| DBMS Concept | Core Ideas | Implementation in This Project |
| --- | --- | --- |
| ER Modeling & Normalization | Entities, relationships, cardinalities, normal forms | 18-entity ER schema resolving the recursive WALLET-to-WALLET many-to-many via the TRANSACTION associative entity, normalized to 3NF |
| DDL & Schema Design | CREATE TABLE, constraints, keys | Full PostgreSQL DDL generated from the ER model (schema_v2.dbml) |
| Indexing | B-tree indexes, composite keys, query performance | Indexes on from_wallet_id / to_wallet_id; composite unique constraints, e.g. (snapshot_id, src_wallet_id, dst_wallet_id) |
| Transactions & ACID | Atomicity and consistency across multi-table writes | Each ANALYSIS_RUN's result writes (VERTEX_METRIC, CLUSTER, CLUSTER_MEMBER, ALERT) committed as a single transaction |
| Query Optimization | Query plans, joins across large tables | SQL used to build the bounded subgraph extract before GPU load |
| Graph Data Beyond Relational | Where relational modeling ends and graph-native processing begins | cuGraph's CSR-based GPU graph engine sits on top of the relational schema as the analytics layer |

# 6. Future Work / Roadmap Beyond the MVP

The 8-week build targets a working, honestly-scoped pipeline against one case study. If the team has capacity beyond that, the following extensions are the natural next steps, in priority order:

- Richer Sybil / wash-trading heuristics beyond basic community detection — shared funding sources, temporal co-activity windows, gas-price fingerprinting.

- A second case-study subgraph to test whether the pipeline and heuristics generalize, rather than being tuned to one dataset.

- Incremental snapshot updates (append new blocks) instead of a full re-export per run, once the ingestion pipeline is stable.

- A local, opt-in-only cloud burst path for larger subgraphs — deliberately deferred, since it conflicts with this project's local-first, no-data-tracking design goal unless explicitly opted into.

- A published GPU-vs-CPU benchmark write-up using the Section 4/Objective 7 numbers as real evidence, not a marketing claim.

# 7. Project Overview — How the Work Is Organised

The project is split into two halves that can be built almost entirely independently for the first several weeks, meeting at defined integration points. This division is deliberate: with a two-person team and an 8-week window, any design where one member waits on the other loses real capacity.

## 7.1 Division of Ownership

| Half | Owner | Components | Responsibility |
| --- | --- | --- | --- |
| Backend / GPU | Vishey | Ingestion scripts, PostgreSQL schema, cuDF/cuGraph pipeline, API layer, benchmarking | Decides what the data means and how it's computed — ingestion, storage, GPU-accelerated analytics, and serving results |
| Frontend | Partner | Dashboard UI, network visualization component, filters/search, cluster & alert review screens | Decides how results are seen and interacted with — consumes the API only, never touches the GPU or database directly |
| Shared | Both | ER schema sign-off, API contract, case-study selection, integration testing, demo & report | Decisions that lock the interface between the two halves |

## 7.2 The Shared Contract

The two halves touch at exactly three points. Everything else is private to one owner, and changes to these three require agreement from both members:

- The ER schema (ER_Diagram_TransactionGraphAnalyzer.svg / schema_v2.dbml) — locked at the end of Week 1; both halves are built against it independently after that.

- The API response contract — a documented JSON shape for endpoints such as /wallets, /clusters, /alerts, and /runs/{id}/metrics — locked once drafted in Week 2.

- The case-study address (or small set of addresses) chosen for the bounded subgraph — this determines the entire dataset both halves build against, so it is a joint decision, not a backend-only one.

## 7.3 Why the Frontend Is Not Blocked

Backend/GPU environment setup (RAPIDS install, WSL2, matching CUDA driver versions) is the highest-risk, slowest-to-derisk part of this project, and it has no equivalent bottleneck on the frontend side. So:

- In Week 1, Vishey hand-writes a static sample JSON file matching the agreed API contract — a handful of fake wallets, one fake cluster, one fake alert.

- The partner builds the entire dashboard against that mock file from day one — network view, filters, cluster and alert screens — without ever waiting on a working GPU pipeline.

- Real integration happens once the backend's API actually serves live data matching the same contract — a drop-in data-source swap for the frontend, not a rebuild.

# 8. Beat Sheet — Quick Reference

An 8-week schedule. Each phase lists its owner and the concrete, checkable condition that must be true before moving on — not a vague milestone.

| Week | Phase | Owner | Exit Criterion |
| --- | --- | --- | --- |
| 1 | Phase 0 — Environment & data access setup | Both | cudf.Series([1,2,3]) prints correctly on the RTX 4070 laptop via WSL2; BigQuery/Etherscan API access confirmed; ER schema signed off by both; mock API JSON handed to the partner |
| 1 | Phase 0.5 — Case-study selection | Both | One case-study address (or small set) chosen and documented with rationale — ideally one with public reporting to compare results against |
| 2 | Phase 1 — Ingestion pipeline | Vishey | Bounded subgraph (case-study address ± N hops) pulled and inserted into PostgreSQL per schema; row counts logged and sane |
| 2 | Phase 1.5 — Dashboard skeleton | Partner | Frontend project scaffolded and renders the mock JSON as a static network view |
| 3 | Phase 2 — Snapshot export + GPU load | Vishey | GRAPH_SNAPSHOT Parquet exported; cuDF loads it into GPU memory; PageRank runs and top-10 hub wallets print correctly |
| 3 | Phase 2.5 — Real network component | Partner | Graph visualization component renders real node/edge counts (still against mock data); pan/zoom/click all working |
| 4 | Phase 3 — Louvain + BFS | Vishey | Community detection and BFS path-tracing both execute on the GPU graph; results written to CLUSTER / CLUSTER_MEMBER |
| 4 | Phase 3.5 — API layer live | Vishey + Partner | First real endpoint (/runs/{id}/metrics) returns live PageRank data matching the mock contract exactly |
| 5 | Phase 4 — Cluster / alert heuristics | Vishey | At least one plausible cluster flagged in the case-study subgraph; ALERT rows populated with a stated confidence |
| 5 | Phase 4.5 — Frontend goes live | Partner | Dashboard switched from mock JSON to the real API for the metrics endpoint; no visual regression |
| 6 | Phase 5 — Benchmarking | Vishey | GPU vs CPU/NetworkX runtime comparison table produced for the same subgraph across at least two algorithms |
| 6 | Phase 5.5 — Full frontend integration | Partner | Clusters and alerts both rendered live from the API; filter/search working end to end |
| 7 | Phase 6 — Integration testing | Both | A fresh end-to-end run (ingestion → GPU processing → dashboard) completes without manual intervention |
| 7 | Phase 6.5 — Documentation | Both | README, setup guide, and case-study findings write-up drafted |
| 8 | Phase 7 — Polish & demo prep | Both | Demo rehearsed end to end in under 8 minutes; report finalized; schedule buffer absorbed |

## 8.1 Critical Risks

| Risk | When It Bites | Mitigation |
| --- | --- | --- |
| GTX 1650's 4GB VRAM can't hold the case-study subgraph | Phase 2, GPU load | Size the bounded subgraph against the smaller card's budget from the start; treat the RTX 4070 as the machine that must work, the GTX 1650 as a stretch test only |
| RAPIDS / WSL2 / CUDA driver version mismatch | Phase 0 | Follow the compute-capability 7.0+ and matching CUDA/driver requirement exactly; verify with a one-line cudf import before writing any pipeline code |
| cuGraph Louvain needs an undirected graph; transactions are directed | Phase 3 | Symmetrization strategy (sum both directions' value as edge weight) decided and documented in Week 1, not improvised mid-sprint |
| BigQuery / Etherscan rate limits or cost caps | Phase 1 | Pull once, cache to Parquet/PostgreSQL locally, never re-query the same range twice |
| API contract drifts between backend and frontend | Phases 3.5 – 5.5 | Contract locked in Week 2 per Section 7.2; any change requires both members' sign-off, not a silent edit |
| Scope creep into "trace the entire chain" or overconfident fraud claims | Any phase | Bounded subgraph and hedged language ("investigative lead," not "proof") enforced per Section 1's scope note |

## 8.2 Descope Order If Behind Schedule

If the project is behind by the end of Week 3, scope should be cut in the following order rather than letting quality degrade across the board:

- Drop the GPU-vs-CPU benchmarking study (Phase 5) — it is supporting evidence, not core functionality.

- Drop Louvain and the cluster/alert heuristics (Phases 3-4); ship PageRank and BFS only. The full pipeline — ingest, GPU, dashboard — is still demonstrated end to end.

- If the interactive network view proves too time-consuming, ship a static rendered image (matplotlib or pyvis export) instead of a live interactive component.

- Never drop: the ER schema / PostgreSQL layer, the Phase 0 RAPIDS verification, or Phase 6 integration — these are respectively the foundation, the proof the GPU path works at all, and the thing that makes this an integrated system rather than two unconnected halves.